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Laura and Peter Mossakowski Family Dog Park, LTD Committee Meeting

Date & Location: Monday, August 3rd, 2026at10:30amat Laura Mossakowski LLC (2555 Continental Dr; Green Bay, WI 54311)

Meeting Began:10:30a
In attendance: Jack LeDuc, Laura Mossakowski, Jennie Wertel, Paul Theys

VP Report:Approval of May Minutes:Laura, Jennie

Treasurer Report:Current Balance: $92,960 + village account(Previous: $93,082 net village balance roughly actual minus outstanding bills $1472.97 (Total roughly: $94,600))
Outstanding Bills:Quick Books subscription renewed
Incoming Donations:

Secretary Report:none

Community Fundraising:  

*Paul – Update on private group looking to donate with sponsorship – waiting on plan from lights-then go from there.

*Grant Writing–working on grants for solar lights & pathways
Packers Grant for 2026 is due April 1, to be eligible the work from the previous grant must be completed& it’s not. 4 years before, we can apply for this again per new Packer’s grant cycle.

Update needed for the Packers Grant to be eligible for any future grants.  Projects and plans to be submitted.  

*Grants and other funding needed – continue to seek DNR Grants and others, many depend on being in the Village of 
Bellevue 5yr CORP.  Draft sent to Village Board to include the Dog Park, that needs to be approved by the Village and then that will go on to the DNR for future eligibility for those grants over the next 5 years
	-Many DNR Grants on hold due to funding at the state level

Old Business:
*Kiosk needs to be leveled out when able – 2026– likely in conjunction with build out this spring/summer
Consider moving it based on the pathway construction, parks team can look to do that once construction plans are known

Lighting and Pathway Project:
Estimate: Lighting 4 posts ~$41,000-$49,000 depending on solar vs electric (including installation).  
	Benefits of electric: brighter, more reliable, and better life
Considerations for locations: at least one on the pathway, two in the large dog area, and one in the small dog area
Pathway: Looking to update estimates with concrete vs asphalt to try to see where that brings the total for the projects
Benefits of concrete: less maintenance/more durable but it costs more
	Thoughts on number of lights? – dependent on costs
	Thoughts on continuing to find quotes due to increased cost of just a few lights
		Looking for solar lighting costs to attach to current structures vs installing poles and the brighter lights
			Solar lights likely closer to $300-500/light
There may be a donor option for lighting at this budget point, they need firm numbers for approval
	Ask donor about recognition expectations
			Keep poles in mind for the future based on use
		Motion: Approval for moving forward with the solar lighting project if within the above range: approved
	Concrete estimate: $16-19,900 depending on width
		Updates: Get update from village on the current plans and where they are at.  Reminder that we approved the concrete estimate and solar lighting option.  Estimated time of completion known??

New Business: 
Mud in front of the first seat in the large dog area (to the right when you enter) – Can we add a pad in front of the seats while we are already doing the pathway project?

Can we cut the grass in front of the stones more (trim around them better) to reduce issues with running into them

Next Meeting Date: Tuesday, September 1st @ 9:15a@Laura Mossakowski LLC (or via zoom)	

Meeting Adjourned:11:00a
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