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Laura and Peter Mossakowski Family Dog Park, LTD Committee Meeting

Date &Location: Tuesday, September 1st, 2026at8:00amat Laura Mossakowski LLC (2555 Continental Dr; Green Bay, WI 54311)

Meeting Began:8:00a
In attendance: Laura Mossakoski, Paul Theys, Jennie Wertel, Jack Leduc, Kyle Casper, Sylvia Jensen (Crystal Springs Apartment Complex)

VP Report:Approval of AugustMinutes:Paul, Laura

Treasurer Report:Current Balance: $92,960 + $6,457.02
Outstanding Bills:
Incoming Donations:

Secretary Report:none

Community Fundraising:  

*Paul – Update on private group looking to donate with sponsorship – waiting on plan from lights-then go from there.
	Kyle to get Paul the bid for submission

*Grant Writing–working on grants for solar lights & pathways
Packers Grant for 2026 is due April 1, to be eligible the work from the previous grant must be completed& it’s not. 4 years before, we can apply for this again per new Packer’s grant cycle.
	Update due by Oct to remain eligible for the future, to be submitted by Jennie 
		Pathway project start set for the week of October 5 – signed bid (Concrete Creations)
		Lighting to also start at that point – start with 4-5 lights and then expand if needed

*Grants and other funding needed – continue to seek DNR Grants and others, many depend on being in the Village of 
Bellevue 5yr CORP.  Draft sent to Village Board to include the Dog Park, that needs to be approved by the Village and then that will go on to the DNR for future eligibility for those grants over the next 5 years
	-Many DNR Grants on hold due to funding at the state level
	-March 1 is the new deadline for the DNR grants (trails)
		-Kyle to look into the options to see if Bellevue can apply for more than 1
		-Volunteer help for the grant would be needed if we wanted to be eligible for the 2027 fund year
			-Boardwalk should qualify
				-Reimbursement grant up to a portion of the costs (ex. Up to 80% of the costs)

Old Business:
*Kiosk needs to be leveled out when able – 2026/27– likely in conjunction with other work
Consider moving it based on the pathway construction; parks team can look to do that once construction plans are known	
Fee box also needs some leveling

Additional questions asked to the village/parks team: 
Mud in front of the first seat in the large dog area (to the right when you enter) – Can we add a pad in front of the seats while we are already doing the pathway project?
	If not concrete, something different to reduce the mud in front of the areas that seem to be getting wet

Can we cut the grass in front of the stones more (trim around better) to reduce issues with running into them?
	One to the left and one to the right when you enter the park – staff going out to trim
	Three rocks were initially put out

New Business: 
Crystal Springs pathway and gate request
	Pet owners in the complex have requested that maybe there could be a gate on that side of the park
	Near the Crystal Cove buildings, now dog friendly
	They would sponsor the gates and required construction 
	Fee box nearby as well as referral to the village 
	Would need to work with the fencing company as well as permitting for the pathway to get there
	A double gate with a spring closure for safety would be needed
	Mowing would be needed to be clear on the other side of the gate
	Kyle reviewing requirements and will move forward with communication

Next Meeting Date: Tuesday, October 6th @8am@Laura Mossakowski LLC (or via zoom)	

Meeting Adjourned:8:40a
image1.png
Laura & Peter
Mossakowski Family

—— Belleve, Wis ——




